WikiWalks – Iteration Plan 10

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-08-24 |
| Mid-iteration meeting | 2020-08-31 |
| Iteration stop | 2020-09-06 |

# High-level objectives

1. Creating documents for phase submission

# Evaluation criteria

1. Test model is completed
2. User guide is completed
3. Phase status assessment is completed

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Test model is completed | A comprehensive test model has been created | Incomplete | Joey | 7 | 0 | 7 |
| 2 | User guide is completed | A user guide covering all key functionality has been created | Incomplete | Tyler | 8 | 0 | 8 |
| 3 | Phase status assessment is completed | The phase status assessment template has been filled out | Incomplete | Sanjay | 3 | 0 | 3 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
|  |  |  |

# Assessment

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status |  |