WikiWalks – Iteration Plan 10

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-08-24 |
| Mid-iteration meeting | 2020-08-31 |
| Iteration stop | 2020-09-06 |

# High-level objectives

1. Creating documents for phase submission

# Evaluation criteria

1. Test model is completed
2. User guide is completed
3. Phase status assessment is completed

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Test model is completed | A comprehensive test model has been created | Complete | Joey | 7 | 8 | 0 |
| 2 | User guide is completed | A user guide covering all key functionality has been created | Complete | Tyler | 8 | 9 | 0 |
| 3 | Phase status assessment is completed | The phase status assessment template has been filled out | Complete | Sanjay | 3 | 4 | 0 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
| N/A | N/A | No issues were encountered this iteration |

# Assessment

|  |  |
| --- | --- |
| Assessment target | Entire iteration |
| Assessment date | 2020-09-06 |
| Participants | Tyler, Joey, Sanjay |
| Project status | Green |

All items for this iteration have been completed. The test model is complete and has extensive user acceptance testing. The user guide comprehensively covers all aspects of the application. The phase status assessment template was filled out with all relevant information. This concludes the IOCM phase.