WikiWalks – Iteration Plan 11

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-09-07 |
| Mid-iteration meeting | 2020-09-14 |
| Iteration stop | 2020-09-20 |

# High-level objectives

1. Making slight improvements to app
2. Begin work on presentation and programmer documentation

# Evaluation criteria

1. App is finalised with optimisation
2. Presentation has been drafted
3. Phase status assessment is completed

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Presentation draft | A draft for the presentation has been written | Incomplete | Joey | 6 | 0 | 6 |
| 2 | App optimisation | The code base is cleaned up, libraries used are reduced, app size minimised, etc. | Incomplete | Tyler | 5 | 0 | 5 |
| 3 | Programmer documentation | The programmer documentation has been started on and UML diagrams created | Incomplete | Sanjay | 6 | 0 | 6 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
|  |  |  |

# Assessment

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status |  |