WikiWalks – Iteration Plan 11

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-09-07 |
| Mid-iteration meeting | 2020-09-14 |
| Iteration stop | 2020-09-20 |

# High-level objectives

1. Making slight improvements to app
2. Begin work on presentation and programmer documentation

# Evaluation criteria

1. App is finalised with optimisation
2. Presentation has been drafted
3. Programmer documentation has been started on

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Presentation draft | A draft for the presentation has been written | Incomplete | Joey | 6 | 4 | 2 |
| 2 | App optimisation | The code base is cleaned up, libraries used are reduced, app size minimised, etc. | Complete | Tyler | 5 | 4 | 0 |
| 3 | Programmer documentation | The programmer documentation has been started on and UML diagrams created | Incomplete | Sanjay | 6 | 5 | 1 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
| N/A | N/A | No issues were encountered this iteration |

# Assessment

|  |  |
| --- | --- |
| Assessment target | Entire iteration |
| Assessment date | 2020-09-20 |
| Participants | Tyler, Joey, Sanjay |
| Project status | Green |

Not much was done in this iteration, however the project was already ahead of schedule. The app has been fully finalised and programmer documentation and the presentation have been started on.