WikiWalks – Iteration Plan 12

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-09-21 |
| Mid-iteration meeting | 2020-09-28 |
| Iteration stop | 2020-10-04 |

# High-level objectives

1. Complete programmer documentation
2. Finish drafting presentation

# Evaluation criteria

1. Presentation has been drafted
2. Programmer documentation is complete
3. UML diagrams have been completed

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Presentation draft | A draft for the presentation has been completed | Complete | Joey | 4 | 5 | 0 |
| 2 | Programmer documentation | The programmer documentation has been completed | Complete | Tyler | 10 | 11 | 0 |
| 3 | UML diagrams | UML diagrams for the programmer documentation has been completed | Complete | Sanjay | 6 | 5 | 0 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
| N/A | N/A | No issues were encountered this iteration |

# Assessment

|  |  |
| --- | --- |
| Assessment target | Entire iteration |
| Assessment date | 2020-10-04 |
| Participants | Tyler, Joey, Sanjay |
| Project status | Green |

All work assigned this iteration has been completed. Programmer documentation is comprehensive and contains the UML diagrams. The presentation’s draft has been finished. All that is left to do now is finalise things next iteration.