WikiWalks – Iteration Plan 13

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-10-05 |
| Mid-iteration meeting | 2020-10-12 |
| Iteration stop | 2020-10-18 |

# High-level objectives

1. Finalise user acceptance testing
2. Submit PRM with status assessment

# Evaluation criteria

1. UAT has been completed
2. Demonstration is completed
3. Phase status assessment has been completed
4. Everything is on the group wiki for submission

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Completing UAT | Final user acceptance tests are completed | Complete | Joey | 1 | 0 | 1 |
| 2 | Demonstration | Demonstration has been recorded | Complete | Tyler | 2 | 0 | 2 |
| 3 | Phase status assessment | The final phase status assessment has been completed | Complete | Sanjay | 3 | 0 | 3 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
| N/A | N/A | No issues were encountered this iteration |

# Assessment

|  |  |
| --- | --- |
| Assessment target | Entire iteration |
| Assessment date | 2020-10-19 |
| Participants | Tyler, Joey, Sanjay |
| Project status | Complete |

All items listed in this iteration have been completed satisfactorily, and added to the group wiki. User tests required almost no changes, the app is finalised, and the phase status assessment was filled in. The project has now been fully completed and submitted.