WikiWalks – Iteration Plan 3

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-04-13 |
| Mid-iteration meeting | 2020-04-20 |
| Iteration stop | 2020-04-26 |

# High-level objectives

1. Develop the WikiWalks server

# Evaluation criteria

1. Server can generate JSONs in response to requests
2. Server can add new paths to database from JSONs sent
3. Server can receive and process reviews and images

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Generating JSONs | Server can generate JSONs of paths based on boundary coordinates | Incomplete | Joey | 7 | 6 | 1 |
| 2 | Accepting JSONs | Server can receive incoming JSONs and add them to the database | Complete | Tyler | 7 | 7 | 0 |
| 3 | Processing reviews and images | Server can process incoming reviews and images | Incomplete | Sanjay | 7 | 6 | 1 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
| Items incomplete | Active | 2 of the 3 assigned items are incomplete at the iteration end date |

# Assessment

|  |  |
| --- | --- |
| Assessment target | Entire iteration |
| Assessment date | 2020-04-27 |
| Participants | Joey, Sanjay, Tyler |
| Project status | Yellow |

The ability to submit new paths, points of interest, and group walks to the server was completed and works successfully with no problems. It has proper error handling and will return whether the request succeeded or failed. The other 2 parts of the iteration, returning path, PoI, and group walk information, as well as submitting pictures and reviews to the server were not completed on time and as of the time of writing this, have not been completed. There aren’t specific issues that have caused this.