WikiWalks – Iteration Plan 3

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-04-13 |
| Mid-iteration meeting | 2020-04-20 |
| Iteration stop | 2020-04-26 |

# High-level objectives

1. Develop the WikiWalks server

# Evaluation criteria

1. Server can generate JSONs in response to requests
2. Server can add new paths to database from JSONs sent
3. Server can receive and process reviews and images

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Generating JSONs | Server can generate JSONs of paths based on boundary coordinates | Incomplete | Joey | 7 | 0 | 7 |
| 2 | Accepting JSONs | Server can receive incoming JSONs and add them to the database | Incomplete | Tyler | 7 | 0 | 7 |
| 3 | Processing reviews and images | Server can process incoming reviews and images | Incomplete | Sanjay | 7 | 0 | 7 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
|  |  |  |

# Assessment

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status |  |