WikiWalks – Iteration Plan 4

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-04-27 |
| Mid-iteration meeting | 2020-05-04 |
| Iteration stop | 2020-05-10 |

# High-level objectives

1. Begin developing the Android app

# Evaluation criteria

1. App can pull maps from Google Maps
2. App can pull and display paths from server
3. App allows users to select paths and shows more details about them

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Pulling maps | App can pull maps using the Google Maps API | Incomplete | Joey | 7 | 0 | 7 |
| 2 | Requesting paths | App can request and process path information from the server | Incomplete | Tyler | 7 | 0 | 7 |
| 3 | Path details | App can select path and display more details with the option (functionality not required yet) to walk it | Incomplete | Sanjay | 7 | 0 | 7 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
|  |  |  |

# Assessment

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status |  |