WikiWalks – Iteration Plan 4

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-04-27 |
| Mid-iteration meeting | 2020-05-04 |
| Iteration stop | 2020-05-10 |

# High-level objectives

1. Begin developing the Android app

# Evaluation criteria

1. App can pull maps from Google Maps
2. App can pull and display paths from server
3. App allows users to select paths and shows more details about them

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Pulling maps | App can pull maps using the Google Maps API | Complete | Joey | 5 | 5 | 0 |
| 2 | Requesting paths | App can request and process path information from the server | Complete | Tyler | 8 | 9 | 0 |
| 3 | Path details | App can select path and display more details with the option (functionality not required yet) to walk it | Complete | Sanjay | 6 | 5 | 0 |
| 4 | Finish incomplete work from last iteration | App is caught up to date with unfinished work from the last iteration | Complete | Tyler | 5 | 4 | 0 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
| N/A | N/A | There were no issues this iteration |

# Assessment

|  |  |
| --- | --- |
| Assessment target | Entire iteration |
| Assessment date | 2020-05-11 |
| Participants | Tyler, Sanjay, Joey |
| Project status | Green |

All objectives set in the iteration have been completed and unfinished work from last iteration has been completed, meaning that the project is back on schedule. The app started development and has basic read-only functionality, as it can now pull and display maps from Google Maps, and pull and display paths from the server over these maps. It can also show detailed information screens for each path, meaning every goal set out in the iteration is fully complete.