WikiWalks – Iteration Plan 5

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-05-11 |
| Mid-iteration meeting | 2020-05-18 |
| Iteration stop | 2020-05-24 |

# High-level objectives

1. Continue to develop Android app by implementing walking and recording functionality

# Evaluation criteria

1. App can record and send paths to the server
2. App can track user’s location to guide them through walking a path

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Recording paths | App can record new paths | Incomplete | Joey | 8 | 0 | 8 |
| 2 | Walking paths | App can help users walk paths pulled from the server | Incomplete | Tyler | 9 | 0 | 9 |
| 3 | Submitting paths | App can submit new recorded paths to the server | Incomplete | Sanjay | 7 | 0 | 7 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
|  |  |  |

# Assessment

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status |  |