WikiWalks – Iteration Plan 6

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-05-25 |
| Mid-iteration meeting | 2020-06-01 |
| Iteration stop | 2020-06-07 |

# High-level objectives

1. Create and run initial tests for the core functionality

# Evaluation criteria

1. Unit testing has been completed for the server and app’s components
2. Integration testing has been completed for the server and app
3. User acceptance testing has been completed for the functionality of the app

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Unit testing | Server and app have all major methods tested and any errors are identified and fixed | Complete | Sanjay | 5 | 6 | 5 |
| 2 | Integration testing | Server and app’s components are tested together and any errors are identified and fixed | Complete | Tyler | 6 | 5 | 6 |
| 3 | Acceptance testing | All functionality for the app is tested in a real-life scenario with detailed results and problems noted | Complete | Joey | 6 | 6 | 6 |
| 4 | Elaboration phase status assessment | Elaboration phase assessment document is completed and detailed | Complete | Tyler | 3 | 2 | 3 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
| N/A | N/A | No issues were encountered this iteration |

# Assessment

|  |  |
| --- | --- |
| Assessment target | Entire iteration |
| Assessment date | 2020-05-25 |
| Participants | Tyler, Joey, Sanjay |
| Project status | Green |

All items outlined in the iteration were completed by the end date, so the project is on schedule. Unit and integration tests were created for the app and the server, and acceptance testing was done on just the app. This concludes the LCAM phase and the semester.