WikiWalks – Iteration Plan 7

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-07-13 |
| Mid-iteration meeting | 2020-07-20 |
| Iteration stop | 2020-07-26 |

# High-level objectives

1. Implement functionality for points of interest and reviews

# Evaluation criteria

1. Points of interest can be submitted and retrieved
2. Users can write reviews for paths and points of interest
3. Users can submit pictures for paths and points of interest

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Submitting points of interest | The app is able to mark and submit points of interest on paths | Incomplete | Joey | 6 | 5 | 6 |
| 2 | Displaying points of interest | The app is able to pull points of interest from a server and display them | Complete | Sanjay | 5 | 4 | 5 |
| 3 | Writing reviews | The app is able to submit reviews and images for paths and POIs | Complete | Tyler | 8 | 10 | 8 |
| 4 | Pulling reviews and images | The app is able to pull reviews and images from the server | Complete | Tyler | 3 | 2 | 3 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
| Networking library could not upload images | Resolved | The networking library, Volley, does not support multipart requests and therefore could not upload images as needed. This was resolved by switching to Retrofit. |

# Assessment

|  |  |
| --- | --- |
| Assessment target | Entire iteration |
| Assessment date | 2020-07-27 |
| Participants | Tyler, Joey, Sanjay |
| Project status | Green |

Most items outlined in this iteration were completed, and the last one uncompleted will be completed within a day of the assessment. Sanjay was unable to complete his work due to illness, so Tyler did it instead. The app can now pull and display points of interest, and show and upload reviews and pictures for paths and points of interest. Submitting points of interest is almost done and will be completed within the next day.