WikiWalks – Iteration Plan 6

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-07-13 |
| Mid-iteration meeting | 2020-07-20 |
| Iteration stop | 2020-07-26 |

# High-level objectives

1. Create and run initial tests for the core functionality

# Evaluation criteria

1. Unit testing has been completed for the server and app’s components
2. Integration testing has been completed for the server and app
3. User acceptance testing has been completed for the functionality of the app

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Submitting points of interest | The app is able to mark and submit points of interest on paths | Incomplete | Joey | 6 | 0 | 6 |
| 2 | Displaying points of interest | The app is able to pull points of interest from a server and display them | Incomplete | Sanjay | 5 | 0 | 5 |
| 3 | Writing reviews | The app is able to submit reviews and images for paths and POIs | Incomplete | Tyler | 8 | 0 | 8 |
| 4 | Pulling reviews and images | The app is able to pull reviews and images from the server | Incomplete | Tyler | 3 | 0 | 3 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
|  |  |  |

# Assessment

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status |  |