WikiWalks – Iteration Plan 8

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-07-27 |
| Mid-iteration meeting | 2020-08-03 |
| Iteration stop | 2020-08-09 |

# High-level objectives

1. Implementing scheduled walks and bookmarking paths

# Evaluation criteria

1. Users can schedule group walks for paths
2. Users can mark themselves as attending group walks
3. Path data can be bookmarked for easy access

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Creating group walks | The app is able to schedule group walks | Incomplete | Joey | 5 | 0 | 5 |
| 2 | Pulling and displaying group walks | The app is able to pull and show group walks including who is attending | Incomplete | Sanjay | 4 | 0 | 4 |
| 3 | Bookmarking paths for later | The app is able to bookmark paths for later | Complete | Tyler | 5 | 4 | 0 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
| Cannot save maps offline | Unresolvable | Originally in bookmarking was the plan to save maps offline, however due to Google Maps’ terms of use, this is not permitted |

# Assessment

|  |  |
| --- | --- |
| Assessment target | Entire iteration |
| Assessment date | 2020-08-10 |
| Participants | Tyler, Joey, Sanjay |
| Project status | Yellow |

The iteration cycle has come to a close and unfortunately the project is now behind. Bookmarking paths was implemented properly however, as mentioned, was not able to save maps offline. While this isn’t a huge deal, the other two items were also not completed. They are expected to be completed in the next iteration. Also completed this iteration was leftover work from last iteration. Additional time can be allocated to make up for lost progress, however it is not a good sign.