WikiWalks – Iteration Plan 8

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-07-27 |
| Mid-iteration meeting | 2020-08-03 |
| Iteration stop | 2020-08-09 |

# High-level objectives

1. Implementing scheduled walks and bookmarking paths

# Evaluation criteria

1. Users can schedule group walks for paths
2. Users can mark themselves as attending group walks
3. Path data can be bookmarked for easy access

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Creating group walks | The app is able to schedule group walks | Incomplete | Joey | 5 | 0 | 5 |
| 2 | Pulling and displaying group walks | The app is able to pull and show group walks including who is attending | Incomplete | Sanjay | 4 | 0 | 4 |
| 3 | Bookmarking paths for later | The app is able to bookmark paths for later | Incomplete | Tyler | 5 | 0 | 5 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
|  |  |  |

# Assessment

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status |  |