WikiWalks – Iteration Plan 9

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-08-10 |
| Mid-iteration meeting | 2020-08-17 |
| Iteration stop | 2020-08-23 |

# High-level objectives

1. Implementing local statistics and backing up settings

# Evaluation criteria

1. Walked distance statistics are tracked locally
2. Users can set distance goals
3. Settings and data can be backed up and restored

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Tracking walking statistics | The app tracks statistics like distance walked | Incomplete | Joey | 4 | 0 | 4 |
| 2 | Setting distance goals | The app can set goals to walk a certain amount over a certain period | Incomplete | Sanjay | 5 | 0 | 5 |
| 3 | Backing up and restoring data | The app can export and import data | Complete | Tyler | 5 | 4 | 0 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
| N/A | N/A | No issues were encountered this iteration |

# Assessment

|  |  |
| --- | --- |
| Assessment target | Entire iteration |
| Assessment date | 2020-08-23 |
| Participants | Tyler, Joey, Sanjay |
| Project status | Yellow |

Backing up and restoring settings has been fully implemented with no known bugs and that’s it. Other items in the iteration have not been completed. Tracking statistics is expected to be completed within a few days, however there is no timeframe for setting distance goals. Additionally, Tyler has completed left-over work from last iteration.