WikiWalks – Iteration Plan 9

# Key milestones

|  |  |
| --- | --- |
| Milestone | Date |
| Iteration start | 2020-08-10 |
| Mid-iteration meeting | 2020-08-17 |
| Iteration stop | 2020-08-23 |

# High-level objectives

1. Implementing local statistics and backing up settings

# Evaluation criteria

1. Walked distance statistics are tracked locally
2. Users can set distance goals
3. Settings and data can be backed up and restored

# Work item assignments

The following work items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Item ID | Name or Description Key Words | Outcome | State | Assignee | Estimated Hours | Hours Worked | Hours Remaining |
| 1 | Tracking walking statistics | The app tracks statistics like distance walked | Incomplete | Joey | 4 | 0 | 4 |
| 2 | Setting distance goals | The app can set goals to walk a certain amount over a certain period | Incomplete | Sanjay | 5 | 0 | 5 |
| 3 | Backing up and restoring data | The app can export and import data | Incomplete | Tyler | 5 | 0 | 5 |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
|  |  |  |

# Assessment

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status |  |